## Slide 1: PBS Developers’ Forum
13th October 2016

## Slide 2: Agenda
Welcome/Introduction
Action Items
ePrescribing
IHIN
Automated Authorities
AMT v3
PBS XML Schema 3.0
PBS XML Views
Other Business
Meeting close

## Slide 3: Agenda
Welcome/Introduction
Action Items
ePrescribing
IHIN
Automated Authorities
AMT v3
PBS XML Schema 3.0
PBS XML Views
Other Business
Meeting close

## Slide 4: Action Items
Health to look at possibility of re-working the system so that Pharmacists are not working backwards to find streamlined codes
  PBS XML v3.0 will include restriction data for 12 month period

## Slide 5: Action Items
The PBS Online system will identify if a patient has been to another Pharmacy for the same script. Department of Health will advise further on this issue.
  ERRCD

## Slide 6: Agenda
Welcome/Introduction
Action Items
ePrescribing
IHIN
Automated Authorities
AMT v3
PBS XML Schema 3.0
PBS XML Views
Other Business
Meeting close

## Slide 7: e-PBS Prescribing
PBD is actively considering e-PBS prescribing
Developing legal and policy requirements
Engage with clinical software stakeholders
e-PBS prescribing as another prescribing option
  Seamless prescribing, dispensing and claiming
  No need to transcribe from paper-based prescription

## Slide 8: e-PBS Prescribing
Implementation to be consistent with Government requirement for digital health surety and security
PBD in consultation with:
  ADHA, DVA, DHS
  all jurisdictions’ Health CIO, Chief Pharmacist
Part of AHMAC

## Slide 9: e-PBS Prescribing
PBD focus: legislation and policy
Agency focus: technical development, consultations and implementation
Important digital health functionality
  Benefit for consumers

## Slide 10: e-PBS Prescribing
Electronic Prescribing Working Group
  Within AHMAC
  Develop processes and rules

## Slide 11: e-PBS Prescribing
e-PBS Prescription:
  Digital
  Immutable
  No change in PBS patient, provider or supplier eligibility
  High level of trust and security

## Slide 12: e-PBS Prescribing
Next steps
High-level mapping of PBS prescription lifecycle
Develop core e-PBS prescribing data components
C’wlth legal arrangements
Agency: National Requirements for Electronic Prescribing, National Compliance Framework

## Slide 13: Agenda
Welcome/Introduction
Action Items
ePrescribing
IHIN
Automated Authorities
AMT v3
PBS XML Schema 3.0
PBS XML Views
Other Business
Meeting close

## Slide 14: IHIN
International Harmonisation of Ingredient Names
a.k.a. Int’l Harmonisation of Medicine Names
TGA initiative
ADHA implementation in AMT

## Slide 15: IHIN
International agreement on medicine naming convention
TGA has implemented new medicine names
  www.tga.gov.au/updating-medicine-ingredient-names
Since 6 April 2016
  amoxycillin ⇒ amoxicillin
ARTG entries updated

## Slide 16: IHIN
4-7 year transition
Ends April 2023
ADHA updating AMT
  starting October 2016
  3 months

## Slide 17: IHIN
PBS will load AMT releases
New PBS brands and submissions will use AMT name
  Current practice

## Slide 18: Agenda
Welcome/Introduction
Action Items
ePrescribing
IHIN
Automated Authorities
AMT v3
PBS XML Schema 3.0
PBS XML Views
Other Business
Meeting close

## Slide 19: Automated Authorities
Department of Human Services initiative
Commenced May 2016 Schedule
All PBS items include threshold values

## Slide 20: Agenda
Welcome/Introduction
Action Items
ePrescribing
IHIN
Automated Authorities
AMT v3
PBS XML Schema 3.0
PBS XML Views
Other Business
Meeting close

## Slide 21: AMT v3
PharmCIS implementation complete
Phase 1
Deployed February/March 2016
  May 2016 Schedule
Backlog of un-reconciled concepts

## Slide 22: AMT v3
Chart: 
| Jul 2015 | Aug 2015 | Sep 2015 | Oct 2015 | Nov 2015 | Dec 2015 | Jan 2016 | Feb 2016 | Mar 2016 | Apr 2016 | May 2016 | June 2016 | July 2016 | August 2016 | September 2016 | October 2016 | November 2016
non-AMT Concepts | 1743 | 1797 | 1824 | 1841 | 1878 | 1924 | 1947 | 2049 | 2093 | 1989 | 1858 | 1081 | 1036 | 1162 | 1109 | 1057 | 1065
MPs | 54 | 59 | 63 | 65 | 68 | 71 | 70 | 79 | 85 | 90 | 104 | 97 | 80 | 76 | 71 | 72 | 73
MPPs | 263 | 280 | 285 | 290 | 296 | 306 | 315 | 338 | 351 | 382 | 393 | 328 | 300 | 366 | 347 | 352 | 350
TPPs | 1386 | 1416 | 1432 | 1442 | 1470 | 1499 | 1511 | 1572 | 1598 | 1455 | 1291 | 620 | 622 | 693 | 666 | 613 | 622

## Slide 23: Agenda
Welcome/Introduction
Action Items
ePrescribing
IHIN
Automated Authorities
AMT v3
PBS XML Schema 3.0
PBS XML Views
Other Business
Meeting close

## Slide 24: PBS XML v3.0
Schedule
Transition Plan
Progress

## Slide 25: PBS XML v3.0
Schedule
Align with DHS
No changes in March 2017
V3 Go-Live: April 2017 Schedule

## Slide 26: PBS XML v3.0
April 2017
May 2017
June 2017
March 2017
Feb 2017
Jan 2017
V2 Prod
V3 Test
V3 Prod
V2 Down

## Slide 27: PBS XML v3.0
Schedule
Transition Plan
Progress

## Slide 28: PBS XML v3.0
Transition Plan
Support users to transition from v2 to v3
Support users to adopt v3
Support users to transition from text extracts to v3 or Views

## Slide 29: PBS XML v3.0
Transition Plan
Provide sample data with embargo files
  Started September 2016 Schedule
Upconverted from V2 embargo PBS XML
NOT production quality
  For testing/evaluation only

## Slide 30: PBS XML v3.0
Transition Plan
No upconversion in production
∥ publication of V2 and V3 PBS XML
12 months: final v2 PBS XML March 2017

## Slide 31: PBS XML v3.0
Transition Plan
Downconversion of V3 to V2
Freeze v2 schema

## Slide 32: PBS XML v3.0
Down convert specification
  Supply-only ⇒ delist then remove
  PR Notes ⇒ copy to restrictions
  Assessment ⇒ authority method
  Images ⇒ remove

## Slide 33: PBS XML v3.0
Down convert specification
  Increases ⇒ e-authority value
  CAR ⇒ ext:complex-authority-required
  Benefit Type ⇒ move all prescriber types, restrictions to prescribing rule

## Slide 34: PBS XML v3.0
Down convert specification
  Logical operators ⇒ simulate logical constraints

## Slide 35: Agenda
Welcome/Introduction
Action Items
ePrescribing
IHIN
Automated Authorities
AMT v3
PBS XML Schema 3.0
PBS XML Views
Other Business
Meeting close

## Slide 36: PBS XML Views
Update

## Slide 37: Agenda
Welcome/Introduction
Action Items
ePrescribing
IHIN
Automated Authorities
AMT v3
PBS XML Schema 3.0
PBS XML Views
Other Business
Meeting close

## Slide 38: PBS XML v3.0
Schedule
Transition Plan
Progress

## Slide 39: PBS XML v3.0
Pre-Production stage
Finalise schema, complete package, test data available
Pre-Production Release 1: March February 2016
Pre-Production Release 2: July 2016
Pre-Production Release 3: September 2016
Pre-Production Release 4: October 2016

## Slide 40: PBS XML v3.0
Production release
March 2017
Minor releases
  Use extension mechanism

## Slide 41: PBS XML v3.0
Progress
Proposed changes (June 2016)
#1: Identifier for system software ✓
#2: equal data facet ✓
#3: benefit-type ⇒ restriction-level ✗
#4: Informational text on benefit-type ✗

## Slide 42: PBS XML v3.0
Progress
Proposed changes (June 2016)
#5: Identify (legal) CAR items ✓
#6: brand-name ✓
#7: normalise restriction components ✓

## Slide 43: PBS XML v3.0
Legal CAR
Group
  http://pbs.gov.au/complex-authority-required
Two instances
  http://pbs.gov.au/complex-authority-required/is-complex
  http://pbs.gov.au/complex-authority-required/not-complex

## Slide 44: PBS XML v3.0
All prescribing rules member of one group
<member-of-list>
<member-of rdf:resource="http://pbs.gov.au/complex-authority-required/not-complex">
<code
rdf:resource="http://pbs.gov.au/code/complex-authority-required">not-complex</code>
<effective>
<date>2013-12-01</date>
</effective>
</member-of>
</member-of-list

## Slide 45: PBS XML v3.0
Brand name
TPUU, TPP, CTPP
<tpp>
…
<brand-name>
<value>Mylanta P</value>
<effective>
<date>2016-01-01</date>
</effective>
</brand-name>
…
</tpp>

## Slide 46: PBS XML v3.0
Normalise restriction components
Only references
No inline elements
No mixed content

## Slide 47: PBS XML v3.0
Progress
Other changes
  Supply-only now points to substitute PR
  Remove product-listing code (October 2016)
  treatment-of code

## Slide 48: PBS XML v3.0
Supply-only
Don’t maintain pricing data
Give substitute prescribing rule for claiming
<supply-only>
<date>2016-04-01</date>
<prescribing-rule-reference xlink:href="#a247919353">
<code rdf:resource="http://pbs.gov.au/code/item">10389T</code>
<effective>
<date>2016-04-01</date>
</effective>
</prescribing-rule-reference>
<non-effective>
<date>2017-04-01</date>
</non-effective>
</supply-only>

## Slide 49: PBS XML v3.0
Product listing code
Introduced pre-prod-1
<product-listing xml:id="d5e8293">
<tpp-reference xlink:href="#a247902300">
<code rdf:resource="http://snomed.info/sct/900062011000036108">94291000036105</code>
<effective>
<date>2013-12-01</date>
</effective>
</tpp-reference>
<code rdf:resource="http://pbs.gov.au/code/manufacturer">NE</code>
<code rdf:resource=“http://pbs.gov.au/code/product-listing">291845732</code>

## Slide 50: PBS XML v3.0
Restriction code management
Restriction code
  Configuration of entire restriction, including informational text
treatment-of code
  Configuration of legal components

## Slide 51
admin advice
foreword
caution
restriction
[restriction-code]
[treatment-of-code]
prescriber instruction
definition
indication
phase
criteria
parameter
prescribing
rule
benefit-type
prescriber-type
condition
episodicity
severity

## Slide 52: PBS XML v3.0
Restriction code is unique
treatment-of code may be duplicated
Same treatment-of code ⇒ same legal components

## Slide 53: Agenda
Welcome/Introduction
Action Items
ePrescribing
IHIN
Automated Authorities
AMT v3
PBS XML Schema 3.0
PBS XML Views
Other Business
Meeting close

## Slide 54: Agenda
Welcome/Introduction
Action Items
ePrescribing
IHIN
Automated Authorities
AMT v3
PBS XML Schema 3.0
PBS XML Views
Other Business
Meeting close

## Slide 55: Meeting Close
Next meeting February 2017